PRODUCT REQUIREMENTS DOCUMENT

Puppeteer

Multi-Agent AI Orchestration Platform

Dynamic • Intelligent • Scalable From research paper to shippable product

| Document Version | 1.0 — Initial Release |
| --- | --- |
| Status | APPROVED FOR DEVELOPMENT |
| Classification | Internal — Confidential |
| Date | April 2026 |
| Author | Product & Engineering |
| Reviewers | CEO, CTO, Head of Design, Lead Engineer |
| Last Updated | April 26, 2026 |

# Table of Contents

This document covers the complete Product Requirements for the Puppeteer Multi-Agent AI Platform. Sections are organized as follows:

- Executive Summary & Vision

- Problem Statement

- Product Goals & Non-Goals

- User Personas & Jobs To Be Done

- Functional Requirements

- Non-Functional Requirements

- System Architecture

- Agent Library Specification

- API Specification

- UI/UX Requirements

- Data Model

- Security & Compliance

- Orchestration Engine & RL Design

- Pricing & Monetization

- Go-To-Market Strategy

- Roadmap & Milestones

- Risks & Mitigations

- Success Metrics & KPIs

- Dependencies & Assumptions

- Open Questions & Future Work

SECTION 1 — EXECUTIVE SUMMARY & VISION

# 1. Executive Summary & Vision

## 1.1 The Opportunity

Large Language Models have become commoditized. GPT-4, Claude, Gemini, and open-source equivalents all perform within a narrow band on standard benchmarks. The next frontier is not a better model — it is better coordination between models.

The 'Puppeteer' paradigm, developed through rigorous academic research and validated across multiple benchmark datasets, demonstrates that a centralized RL-driven orchestrator activating specialist agents dynamically outperforms both monolithic LLMs and static multi-agent baselines — consistently and significantly.

Core insight: On GSM-Hard math reasoning, the Puppeteer evolved system achieves 70% accuracy vs 13.5% for the base Llama-3.1-405B model alone — a 5× improvement. On MMLU-Pro, it achieves 83% vs 76%. These gains compound as the orchestrator learns.

## 1.2 Product Vision

Puppeteer is a web platform where anyone — developers, researchers, and business users — can submit complex tasks and receive dramatically better answers than any single AI model can provide, delivered by a dynamically orchestrated team of specialist AI agents that learns and improves continuously.

## 1.3 Mission Statement

"To make collaborative multi-agent AI as accessible as a single API call — and smarter than any model operating alone."

## 1.4 Strategic Positioning

| Dimension | Puppeteer | AutoGPT | CrewAI | LangGraph |
| --- | --- | --- | --- | --- |
| Orchestration | Dynamic RL-learned | Human-designed | Human-defined roles | Human-coded graph |
| Topology | Evolves into cyclic graphs | Linear/static | Role-based static | Fixed DAG |
| Efficiency | RL prunes redundant agents | Often runaway loops | No cost optimization | Manual optimization |
| Target user | Dev + Research + Business | Developers only | Developers only | Developers only |
| Trust/Transparency | Full agent trace panel | Minimal | Role logs | Debug logs only |
| Research basis | Peer-reviewed paper | None | None | None |

SECTION 2 — PROBLEM STATEMENT

# 2. Problem Statement

## 2.1 Current Pain Points

### For Developers

- Building reliable multi-agent pipelines requires manually specifying which agents call which — a brittle, time-consuming process that breaks when task types change.

- Running complex tasks through LLMs naively results in poor accuracy on multi-step reasoning, math, and research tasks.

- There is no easy way to balance accuracy vs. token cost automatically — developers either over-spend or under-build.

### For Researchers

- Reproducing multi-agent AI research requires significant infrastructure setup — model hosting, agent orchestration code, evaluation pipelines.

- Visualizing emergent agent interaction topologies (the key finding of the Puppeteer paper) requires custom tooling.

- There is no standard platform for comparing MAS configurations head-to-head on the same task.

### For Business Users

- ChatGPT and Copilot fail on tasks requiring real-time web research + calculation + critique in the same session.

- There is no way to trust AI output on high-stakes tasks without seeing the reasoning chain.

- Complex knowledge work (market research, competitive analysis, technical reports) still requires expensive human analysts.

## 2.2 Root Causes

- Static pipeline design: Existing MAS tools require humans to pre-specify agent interaction graphs. This is optimal only for a narrow slice of tasks.

- No learning: Existing tools do not improve their orchestration strategy across episodes. Every task is treated as independent.

- Binary transparency: Tools either show raw LLM logs (too verbose) or nothing (black box). No middle ground.

## 2.3 Size of Opportunity

| Market | TAM | SAM (Reachable Y1) | Key Signal |
| --- | --- | --- | --- |
| AI developer tools | $8.6B (2025) | $120M | GitHub Stars on CrewAI: 25k+ in 6 months |
| AI-powered knowledge work | $42B (2025) | $800M | Perplexity $500M ARR in 2 years |
| AI research infrastructure | $2.1B (2025) | $30M | Weights & Biases raised $200M Series C |

SECTION 3 — GOALS & NON-GOALS

# 3. Product Goals & Non-Goals

## 3.1 Goals

### MVP Goals (Phase 1 — Weeks 1–8)

- Ship a functional task playground where users can submit natural-language tasks and receive results from a dynamically orchestrated multi-agent system.

- Implement 6 core agents: Planner, Critic, Python Executor, Web Search, Modifier, and Concluder.

- Deliver a real-time orchestration graph visualizer showing agent activations and interaction topology as the task runs.

- Implement a full agent transparency panel — every agent's prompt, output, and orchestrator decision visible to the user.

- Launch with Free and Pro tiers (Stripe billing integrated).

- Achieve sub-2-second time to first token for all task types.

- Pre-trained orchestrator policy deployed (from paper experiment weights), with async RL improvement pipeline running from day 1.

### Phase 2 Goals (Weeks 9–20)

- Launch a stable REST API with Python and Node.js SDKs, enabling developer integration.

- Full 11-agent library live including all tool-use and reasoning agents from the paper.

- Custom Agent Builder available to Teams tier users.

- Topology Evolution Replay: researchers can watch the RL orchestrator improve across episodes.

- Benchmarking Mode: head-to-head accuracy and cost comparison across (a) base LLM, (b) static MAS, (c) Puppeteer.

### Phase 3 Goals (Weeks 21+)

- Enterprise / self-hosted tier: on-premise deployment with customer-controlled model backends.

- Community Agent Marketplace: third-party agent definitions published, rated, and used by the orchestrator.

- Fine-tuned orchestrator policies per customer domain.

## 3.2 Non-Goals

- We will NOT build our own foundational LLM. We are an orchestration layer over existing models.

- We will NOT support real-time voice or video input in Phase 1 or 2.

- We will NOT provide legal, medical, or financial advice as a defined product use case — such use cases are the user's responsibility.

- We will NOT train proprietary agent models. Agents use prompt engineering over standard LLM APIs.

- We will NOT build a general-purpose code editor or IDE — the Python agent is sandboxed execution only.

- We will NOT guarantee 100% accuracy. We commit to significantly better accuracy than monolithic LLMs, with transparent confidence signals.

SECTION 4 — USER PERSONAS

# 4. User Personas & Jobs To Be Done

## 4.1 Persona 1: Developer / AI Engineer

| Attribute | Detail |
| --- | --- |
| Name | Dev Aryan |
| Role | Senior AI Engineer at a Series B startup |
| Technical level | Expert — writes LLM pipelines daily, familiar with LangChain, OpenAI API, vector DBs |
| Goal | Build a reasoning backbone for their product that handles complex queries without manual pipeline engineering |
| Pain point | Spent 3 weeks building a static agent graph for one use case. It breaks on edge cases and there's no way to debug it without reading raw LLM logs. |
| Job to be done | I want to call an API with a task and get a high-quality result without specifying which agents to use or in what order |
| Success signal | API latency < 30s p95, accuracy clearly better than GPT-4 on their benchmark, cost per call predictable |
| Channels | Hacker News, Twitter/X AI community, GitHub, AI newsletters |

## 4.2 Persona 2: AI Researcher

| Attribute | Detail |
| --- | --- |
| Name | Dr. Priya Sharma |
| Role | Postdoc at a top ML research lab working on LLM reasoning and multi-agent systems |
| Technical level | Expert — reads papers daily, runs own experiments on Llama models, publishes at NeurIPS/ICLR |
| Goal | Reproduce the Puppeteer paper results, run ablations, and visualize topology evolution without building infrastructure from scratch |
| Pain point | Every paper requires 2–4 weeks of infra setup just to run the baseline experiments. There is no standard MAS evaluation platform. |
| Job to be done | I want to run the Puppeteer orchestration system on my own tasks and see how agent interaction topologies evolve episode-by-episode, with exportable logs |
| Success signal | Can reproduce GSM-Hard results within 5% of paper, full interaction logs exportable as JSON, topology visualization works in browser |
| Channels | Twitter/X, arXiv, ML Discord servers, conference hallways |

## 4.3 Persona 3: Business Power User

| Attribute | Detail |
| --- | --- |
| Name | Marcus Chen |
| Role | Strategy Consultant at a boutique firm. Does market research, competitive analysis, client reports. |
| Technical level | Low — uses ChatGPT, Perplexity, Notion AI. Not a developer. |
| Goal | Get deep, accurate research done in minutes instead of hours, with enough transparency to trust the output |
| Pain point | ChatGPT gives hallucinated statistics. Perplexity is shallow. He has to manually cross-reference everything. Too slow. |
| Job to be done | I want to submit a complex research question and get a structured, sourced answer I can trust — and see the AI's work so I can fact-check the key claims |
| Success signal | Task output quality matches a junior analyst's work. Sources are visible. He can click through to original sources. |
| Channels | LinkedIn, ProductHunt, Business newsletters, recommendation from colleagues |

## 4.4 Jobs To Be Done Summary

| Persona | Core JTBD | Anxiety | Motivation |
| --- | --- | --- | --- |
| Developer | Ship a smarter reasoning API without pipeline maintenance | Will it be reliable enough to put in production? | Ship faster, less infrastructure debt |
| Researcher | Reproduce and extend MAS research without infra setup | Will results match the paper? Can I trust the platform? | Publishable results faster, less time on engineering |
| Business User | Get trusted, deep research output in minutes | Is the AI making stuff up? | Do analyst-quality work without hiring analysts |

SECTION 5 — FUNCTIONAL REQUIREMENTS

# 5. Functional Requirements

Requirements are assigned Priority levels: P0 = must ship at MVP launch, P1 = must ship by week 20, P2 = next 6 months.

## 5.1 Task Playground

FR-001 through FR-012 — Priority: P0

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-001 | Natural language task input | Single text area accepts tasks up to 4,000 characters. Placeholder examples provided. Auto-resizes. |
| FR-002 | Model subspace selection | User selects 'Titan' (high accuracy/cost) or 'Mimas' (efficient/cheaper). Default: Mimas. Estimated cost shown before run. |
| FR-003 | Token budget control | User sets max token budget (100–50,000). System stops orchestration at budget. Cost estimate updates in real time. |
| FR-004 | Streaming task execution | Agent outputs stream token-by-token via Server-Sent Events. First token within 2 seconds of task submission. |
| FR-005 | Agent activity feed | Each agent activation appears in a scrolling feed with: agent name, timestamp, token count, status (running/done/error). |
| FR-006 | Final synthesized output | ConcluderAgent output displayed prominently in a formatted output panel. Supports markdown rendering (headings, lists, code blocks, tables). |
| FR-007 | Source citations | Any claim sourced from web search includes an inline numbered citation linking to the original URL. |
| FR-008 | Confidence indicator | System displays an overall confidence score (0–100%) derived from CriticAgent agreement level. Methodology explained in tooltip. |
| FR-009 | Task history | Authenticated users see last 50 tasks with timestamps, token usage, and one-click re-run. Anonymous users see session history only. |
| FR-010 | Copy/export output | Users can copy output to clipboard or download as .md, .txt, or .docx file. |
| FR-011 | Shareable task link | Pro users can generate a read-only shareable URL to the task output, valid for 30 days. |
| FR-012 | Task templates | 10 pre-built task templates for common use cases (market research, code review, paper summary, etc.). One-click load. |

## 5.2 Orchestration Graph Visualizer

FR-013 through FR-022 — Priority: P0

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-013 | Real-time agent graph | Animated force-directed graph renders each agent as a node. Edges drawn as agents communicate. Renders during task execution, not after. |
| FR-014 | Node state visualization | Nodes pulse when active (animated ring), dim when idle, turn green when done, red on error. Color legend visible at all times. |
| FR-015 | Edge weight encoding | Edge thickness scales with interaction frequency. Edges fade if not used in last 3 steps. Tooltip shows interaction count on hover. |
| FR-016 | Topology toggle | Users can switch between: (a) live view, (b) final topology only, (c) evolution replay (P1). |
| FR-017 | Agent detail on click | Clicking any node opens a side panel showing: agent name, type, all invocations, token counts, and full output for each invocation. |
| FR-018 | Compaction metric | Display current graph density (edges / possible edges) as a live percentage. Label it 'Compaction score'. |
| FR-019 | Cyclicality detection | System detects and highlights feedback loops in the graph (cycles). Cycles displayed in a distinct color (amber). |
| FR-020 | Graph export | Users can export the final interaction graph as: SVG image, JSON adjacency list, or CSV edge list. |
| FR-021 | Topology evolution replay (P1) | Researchers can scrub through a timeline showing how the graph changed across task steps. Playback speed: 0.5×, 1×, 2×, 5×. |
| FR-022 | Cross-episode evolution (P1) | For tasks run multiple times, show how topology changed across episodes as the RL policy improved. |

## 5.3 Agent Transparency Panel

FR-023 through FR-029 — Priority: P0

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-023 | Full reasoning trace | Every agent invocation shows: (1) the exact prompt sent, (2) the full response received, (3) the orchestrator's rationale for invoking this agent. |
| FR-024 | Orchestrator decisions | After each agent, display: which agents were considered, which was chosen, and the probability/score assigned to each candidate. |
| FR-025 | Token attribution | For each agent invocation: prompt tokens, completion tokens, total tokens, estimated cost in USD. Running total shown at top. |
| FR-026 | Error display | If an agent fails (timeout, API error, sandbox escape attempt), display the error clearly with the agent's last known state. |
| FR-027 | Diff view | For ModifierAgent and CriticAgent, show a diff between the original output and the modified version (additions in green, deletions in red). |
| FR-028 | Collapse/expand | Users can collapse the transparency panel entirely (for business users who don't need it) or expand individual agent runs. |
| FR-029 | Ask why | Each orchestrator decision has a 'Why?' button. Clicking sends the question to the LLM and streams an explanation into a tooltip. |

## 5.4 API & Developer Tools

FR-030 through FR-044 — Priority: P1

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-030 | REST API — run endpoint | POST /v1/run accepts: task (string), model_subspace (titan¦mimas), max_tokens (int), agents (array, optional override), stream (bool). Returns task_id. |
| FR-031 | SSE streaming | GET /v1/run/{task_id}/stream returns a Server-Sent Events stream with event types: agent_start, agent_token, agent_end, orchestrator_decision, task_complete, error. |
| FR-032 | Task result retrieval | GET /v1/run/{task_id} returns full task result including final output, agent trace, token usage, cost, and interaction graph JSON. |
| FR-033 | API key management | Users generate, rotate, and revoke API keys from dashboard. Keys scoped to read-only or read-write. Max 10 keys per account. |
| FR-034 | Rate limiting | Per-key rate limits: Free (10 tasks/day), Pro (200 tasks/day), Teams (2,000/day). Limits returned in response headers (X-RateLimit-*). |
| FR-035 | Webhook support | Users configure webhook URLs to receive POST notifications on task completion. Payload: task_id, status, token_usage, cost. |
| FR-036 | Python SDK | pip install puppeteer-ai. Supports: client.run(task), client.run_stream(task), client.get_result(task_id), client.list_agents(). Async and sync. |
| FR-037 | Node.js SDK | npm install puppeteer-ai. Same method surface as Python SDK. Supports ESM and CommonJS. |
| FR-038 | OpenAPI spec | Full OpenAPI 3.1 spec published at /v1/openapi.json. Auto-generates Postman collection. |
| FR-039 | API playground (Swagger UI) | Interactive API docs at /docs. Users can test endpoints with their API key directly in the browser. |
| FR-040 | Usage dashboard | API dashboard shows: tasks run, tokens consumed, cost incurred, per-key breakdown, with date range filter (day/week/month/custom). |
| FR-041 | Custom agent endpoint (P1) | POST /v1/agents creates a custom agent definition. GET /v1/agents lists all available agents (built-in + custom). DELETE /v1/agents/{id}. |
| FR-042 | Async task mode | tasks submitted with async:true do not need an open SSE connection. Client polls GET /v1/run/{id}/status until complete. |
| FR-043 | Batch endpoint (P2) | POST /v1/batch accepts array of tasks (max 100). Runs in parallel within tier limits. Returns batch_id. |
| FR-044 | Sandbox test mode | API key prefixed with test_ routes to a sandboxed environment with mock agents. No LLM costs incurred. Used for SDK testing. |

## 5.5 Custom Agent Builder

FR-045 through FR-051 — Priority: P1

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-045 | Agent definition form | Teams users fill: name, description, system_prompt (4000 char max), tools[] (multi-select from allowed list), reasoning_pattern (CoT/ReAct/Reflexion/Direct), cost_weight (1–10). |
| FR-046 | Agent testing | Before saving, user can test the agent with a sample task. System shows the agent's output without running the full orchestrator. |
| FR-047 | Agent versioning | Each save creates a new version. Users can roll back to any previous version. Max 20 versions stored. |
| FR-048 | Agent sharing | Teams users can share agents within their organization. Marketplace publishing is P2. |
| FR-049 | Cost weight | cost_weight signals to the orchestrator the relative expense of invoking this agent. Higher weight = orchestrator invokes only when highly beneficial. |
| FR-050 | Agent analytics | Dashboard shows: times invoked, average tokens consumed, contribution to task success rate, most common orchestrator contexts. |
| FR-051 | Built-in agent override | Teams users can override built-in agent system prompts (fork them). Forked agents appear in their private agent library. |

## 5.6 User Accounts & Authentication

FR-052 through FR-059 — Priority: P0

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| FR-052 | Email/password auth | Standard signup/login with email verification. Password reset via email link, valid 30 minutes. |
| FR-053 | Google OAuth | One-click Google sign-in. Accounts auto-created on first Google login. Existing email accounts can link Google. |
| FR-054 | GitHub OAuth | One-click GitHub sign-in. Priority channel for developer persona. |
| FR-055 | SSO (Teams tier) | SAML 2.0 SSO for Teams customers. Self-serve configuration via dashboard. Just-in-time provisioning. |
| FR-056 | Organization management | Teams tier: admins invite members via email. Role system: Owner, Admin, Member. Members inherit tier limits. |
| FR-057 | Billing portal | Stripe Customer Portal embedded. Users upgrade/downgrade, view invoices, update payment method without leaving the app. |
| FR-058 | Usage alerts | Users set usage threshold alerts (e.g., 80% of monthly token budget). Alert delivered by email and in-app notification. |
| FR-059 | Account deletion | Users can request full account deletion from settings. All data deleted within 30 days per GDPR. Task history and API keys invalidated immediately. |

SECTION 6 — NON-FUNCTIONAL REQUIREMENTS

# 6. Non-Functional Requirements

## 6.1 Performance

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Time to first token | < 2 seconds (p95) | Frontend performance monitoring via Datadog |
| Simple task end-to-end (3 agents) | < 30 seconds (p95) | Backend task duration logs |
| Complex task end-to-end (8+ agents) | < 120 seconds (p95) | Backend task duration logs |
| API endpoint latency (non-streaming) | < 500ms (p95) | API gateway metrics |
| Graph render time (100 nodes) | < 100ms | Browser performance profiling |
| Orchestration decision time (per step) | < 800ms | Orchestrator timing logs |
| Concurrent tasks per server | > 50 | Load testing with k6 |

## 6.2 Reliability & Availability

| Metric | Target |
| --- | --- |
| API uptime SLA | 99.9% monthly (< 44 min downtime/month) |
| Task success rate | > 95% (5% budget for LLM API errors, timeouts) |
| Agent sandbox isolation | Zero cross-agent data leakage incidents |
| Data durability | 99.999% for task history and user data (multi-AZ database) |
| Recovery Time Objective (RTO) | < 1 hour for full service restoration |
| Recovery Point Objective (RPO) | < 15 minutes data loss in worst case |

## 6.3 Scalability

- Horizontal scaling: all stateless components (API servers, agent workers) scale horizontally behind a load balancer.

- Agent pool: auto-scales from 10 to 500 concurrent agent workers based on queue depth (target < 5s queue wait).

- Database: PostgreSQL with read replicas for query scaling. Connection pooling via PgBouncer.

- Token throughput: system must support 10M+ tokens/day at launch, scalable to 1B+/day without architectural changes.

## 6.4 Security

| Requirement | Specification |
| --- | --- |
| Transport | TLS 1.3 minimum on all connections. HTTP redirects to HTTPS. |
| Authentication tokens | JWT with 24h expiry + refresh token (30 day). Stored in httpOnly cookies. |
| API keys | Stored as bcrypt hash (cost 12). Never logged in plaintext. Shown only at creation. |
| Agent sandboxing | Python agent: gVisor runtime, no network access, 512MB RAM, 30s timeout, read-only filesystem. |
| Browser agent | Headless Chromium in Docker, allow-listed domains only, no credential access. |
| Data at rest | AES-256 encryption on all database fields containing user data. |
| PII handling | Task inputs logged with user_id link. Users can delete all logs. Logs auto-purge after 90 days. |
| Prompt injection defense | All agent inputs sanitized. System prompts separated from user content in API calls. Regular red-team exercises. |
| Dependency scanning | Snyk integrated into CI/CD. Critical CVEs block deployment. |

SECTION 7 — SYSTEM ARCHITECTURE

# 7. System Architecture

## 7.1 High-Level Components

| Component | Technology | Role |
| --- | --- | --- |
| Frontend | React 18 + TypeScript + Vite | Playground UI, graph visualizer, account management |
| API Gateway | FastAPI (Python) + Uvicorn | Auth, rate limiting, SSE streaming, request routing |
| Orchestration Engine | Python service + PyTorch | Puppeteer policy model, agent selection, state management, RL training |
| Agent Pool | Docker containers (gVisor) | Isolated agent execution. Each agent type = separate container image. |
| LLM Router | Python service | Routes LLM API calls to OpenAI / Anthropic / local (Ollama) based on subspace and cost |
| Task Queue | Redis Streams | Async task dispatch, agent work queues, real-time state pub/sub |
| Primary Database | PostgreSQL 16 (RDS) | Users, tasks, agent traces, billing, API keys, RL episode logs |
| Cache | Redis 7 | Session data, rate limit counters, hot task state, API response cache |
| Object Storage | AWS S3 | Task output exports, interaction graph exports, RL model checkpoints |
| Search | Elasticsearch 8 | Task history search, agent performance analytics |
| Observability | Datadog (APM + Logs + Metrics) | Full stack monitoring, alerting, cost tracking |
| CI/CD | GitHub Actions + ArgoCD | Automated testing, container builds, GitOps deployment to Kubernetes |

## 7.2 Request Flow — Task Execution

| Step | Component | Action | SLA |
| --- | --- | --- | --- |
| 1 | Frontend | User submits task. POST /v1/run with task params. | < 100ms |
| 2 | API Gateway | Authenticate user. Check rate limits. Validate input. Create task record in DB. | < 200ms |
| 3 | API Gateway | Push task to Redis Streams task queue. Return task_id to client. | < 50ms |
| 4 | Frontend | Open SSE connection: GET /v1/run/{id}/stream. | < 100ms |
| 5 | Orchestration Engine | Consume task from queue. Initialize state S_0 with task embedding. | < 300ms |
| 6 | Orchestration Engine | Select first agent using Puppeteer policy model (inference on S_0). | < 500ms |
| 7 | LLM Router | Agent invokes LLM API. Streams tokens back to state bus. | < 1,500ms to first token |
| 8 | API Gateway | SSE publisher forwards agent tokens to connected client. | Continuous stream |
| 9 | Orchestration Engine | Update S_t with agent output. Select next agent or invoke Terminator. | < 500ms per step |
| 10 | ConcluderAgent | Synthesize final output. Aggregation function F_agg combines all outputs. | < 3,000ms |
| 11 | API Gateway | Stream final output. Send task_complete SSE event. Close stream. | < 200ms |
| 12 | Orchestration Engine | Log episode to DB. Compute reward R_t. Push to async RL training queue. | < 500ms (async) |

## 7.3 Deployment Architecture

- All services deployed to Kubernetes (AWS EKS). Namespaces: production, staging, development.

- Agent workers run in a dedicated node pool with gVisor (sandbox runtime) enabled. Isolated from API and orchestration nodes.

- Multi-AZ deployment across us-east-1a, us-east-1b, us-east-1c. RDS PostgreSQL in Multi-AZ mode.

- CDN (CloudFront) in front of frontend static assets and API gateway. API responses not cached at CDN — only static assets.

- Secrets managed by AWS Secrets Manager. No secrets in environment variables or code.

SECTION 8 — AGENT LIBRARY SPECIFICATION

# 8. Agent Library Specification

Each agent is a containerized service with a defined interface. The orchestrator invokes agents by sending a JSON payload to their internal API endpoint. All agents respond with structured output.

## 8.1 Tool-Use Agents

| Agent | Container | Tools | Max Tokens | Timeout | Cost Weight |
| --- | --- | --- | --- | --- | --- |
| BingAgent | puppeteer/bing-agent:v1 | Bing Search API | 2,000 | 15s | 3 |
| ArxivAgent | puppeteer/arxiv-agent:v1 | arXiv API | 3,000 | 20s | 3 |
| PythonAgent | puppeteer/python-agent:v1 | Python 3.11 (sandboxed) | 4,000 | 30s | 5 |
| BrowserAgent | puppeteer/browser-agent:v1 | Headless Chromium | 4,000 | 45s | 7 |
| DataAgent | puppeteer/data-agent:v1 | Pandas, SQL (SQLite) | 3,000 | 30s | 4 |
| WolframAgent (P1) | puppeteer/wolfram-agent:v1 | Wolfram Alpha API | 1,000 | 10s | 4 |

## 8.2 Reasoning Agents

| Agent | Reasoning Pattern | Primary Function | Max Tokens | Cost Weight |
| --- | --- | --- | --- | --- |
| PlannerAgent | Chain-of-Thought | Decomposes task into ordered sub-steps. Outputs structured plan JSON. | 2,000 | 4 |
| CriticAgent | Socratic questioning | Reviews prior output for errors, hallucinations, logical gaps. Outputs structured critique. | 2,000 | 4 |
| ReflectAgent | Reflexion pattern | Analyzes full trajectory so far. Suggests next best action. | 2,000 | 5 |
| ModifierAgent | Edit-then-critique | Takes prior output + critique. Produces revised, corrected output. | 4,000 | 5 |
| ConcluderAgent | Synthesis | Aggregates all prior agent outputs into a final coherent response. | 6,000 | 6 |
| Terminator | N/A | Signals task completion. Orchestrator stops execution when this is selected. | 0 | 0 |

## 8.3 Agent Interface Contract

All agents expose a POST /invoke endpoint with this request/response schema:

Request: { task_description: string, prior_state: AgentOutput[], invocation_context: string, max_tokens: int } Response: { output: string, confidence: float (0–1), tokens_used: int, sources: Source[], metadata: object }

## 8.4 Agent Versioning Policy

- Each agent image is tagged with semantic version (major.minor.patch). Orchestrator pins to major version.

- Patch updates (bug fixes) deploy automatically. Minor/major updates require orchestrator policy re-evaluation before deployment.

- Deprecated agents remain available for 90 days after successor is deployed.

SECTION 9 — API SPECIFICATION

# 9. API Specification

Base URL: https://api.puppeteer.ai/v1 — All requests require Authorization: Bearer {api_key} header.

## 9.1 Core Endpoints

| Method | Endpoint | Description | Auth | Tier |
| --- | --- | --- | --- | --- |
| POST | /run | Submit a task for orchestrated execution | API key | All |
| GET | /run/{id} | Retrieve complete task result | API key | All |
| GET | /run/{id}/stream | SSE stream of task execution | API key | All |
| GET | /run/{id}/graph | Interaction graph as JSON | API key | Pro+ |
| DELETE | /run/{id} | Cancel running task | API key | All |
| GET | /runs | List tasks (paginated). Filter by status, date, cost. | API key | All |
| GET | /agents | List all available agents (built-in + custom) | API key | All |
| POST | /agents | Create custom agent definition | API key | Teams |
| PUT | /agents/{id} | Update custom agent | API key | Teams |
| DELETE | /agents/{id} | Delete custom agent | API key | Teams |
| GET | /usage | Current period token and cost usage | API key | All |
| POST | /webhooks | Register webhook for task completion events | API key | Pro+ |
| GET | /models | List available model backends and their current status | API key | All |

## 9.2 POST /run — Request Schema

| Field | Type | Required | Default | Description |
| --- | --- | --- | --- | --- |
| task | string | Yes | — | Natural language task description. Max 4,000 characters. |
| model_subspace | enum: titan¦mimas | No | mimas | 'titan' = GPT-4o / Claude Opus. 'mimas' = Llama-3-8B / Claude Haiku. |
| max_tokens | integer | No | 10000 | Hard token budget across all agents. Range: 100–100,000. |
| agents | string[] | No | null | Optional array of agent names to restrict orchestrator to. null = all agents available. |
| stream | boolean | No | true | If true, open SSE stream. If false, wait for completion and return result. |
| async | boolean | No | false | If true, task queued and returns immediately. Client polls /run/{id}/status. |
| webhook_url | string | No | null | Override default webhook URL for this task only. |
| metadata | object | No | null | Arbitrary key-value pairs attached to task for client-side tracking. Max 10 keys, 256 char values. |

## 9.3 SSE Event Types

| Event Type | Payload Fields | Description |
| --- | --- | --- |
| agent_start | agent_name, invocation_id, timestamp | An agent has been selected and started executing. |
| agent_token | invocation_id, token, cumulative_tokens | A single token from the current agent's output. |
| agent_end | invocation_id, output, confidence, tokens_used, duration_ms | Agent execution complete. Full output included. |
| orchestrator_decision | candidates[], selected, scores[], rationale | Orchestrator selected next agent. All candidates and scores shown. |
| task_complete | task_id, final_output, total_tokens, cost_usd, duration_ms | Task complete. Final synthesized output included. |
| error | error_code, message, recoverable, agent_name | An error occurred. recoverable=true means orchestrator will retry. |
| heartbeat | timestamp | Sent every 15s to keep SSE connection alive. |

SECTION 10 — UI/UX REQUIREMENTS

# 10. UI/UX Requirements

## 10.1 Design Principles

- Radical transparency: every AI decision must be visible to users who want to see it, without overwhelming those who don't.

- Speed feels instant: streaming outputs, optimistic UI updates, and perceived performance matter as much as actual latency.

- Progressive disclosure: simple use is simple (type → submit → read). Advanced features reveal themselves through exploration.

- Accessible by default: WCAG 2.1 AA compliance. Keyboard navigable. Screen reader compatible. Color-blind safe palette.

## 10.2 Core Pages & Views

| Page | Primary Action | Key Components | Priority |
| --- | --- | --- | --- |
| / (Landing) | Sign up / Try demo | Value prop, live demo widget, pricing table, social proof | P0 |
| /playground | Submit task | Task input, agent feed, output panel, orchestration graph, transparency panel | P0 |
| /dashboard | View task history | Task list, usage metrics, quick re-run, export | P0 |
| /api-keys | Manage API access | Key list, create/revoke, usage per key, rate limit status | P1 |
| /agents | Manage custom agents | Built-in agent list, custom agent builder, agent analytics | P1 |
| /settings | Account & billing | Profile, billing portal (Stripe), notification settings, danger zone | P0 |
| /docs | Learn the API | OpenAPI UI, SDK quickstarts, code examples, rate limit docs | P1 |
| /benchmarks | Compare accuracy | Head-to-head comparison tool, performance charts, published benchmark results | P2 |

## 10.3 Playground Layout

Three-panel layout on desktop (> 1280px), collapsible on tablet, single-column on mobile:

- Left panel (30% width): Task input area, model subspace toggle, token budget slider, template picker, run button. Collapses after task starts to show only status.

- Center panel (40% width): Agent activity feed (streaming, chronological), final output section (markdown rendered), source citations.

- Right panel (30% width): Orchestration graph (live), compaction score, cyclicality indicator. Expandable to fullscreen.

- Bottom drawer (on demand): Full transparency panel — expandable per agent. Collapsed by default for business users.

## 10.4 Accessibility Requirements

| Requirement | Standard | Notes |
| --- | --- | --- |
| Color contrast | WCAG 2.1 AA (4.5:1 normal, 3:1 large) | Agent status colors must not rely on color alone — use icons. |
| Keyboard navigation | All interactive elements reachable via Tab | Focus indicators visible. Graph nodes keyboard-navigable. |
| Screen reader | ARIA labels on all interactive elements | Streaming text announced incrementally. Graph described in alt text. |
| Motion | Respect prefers-reduced-motion | All CSS animations disabled when user has reduced motion preference. |
| Text sizing | Scales to 200% without horizontal scroll | Use relative units (rem) throughout. |

SECTION 11 — DATA MODEL

# 11. Data Model

## 11.1 Core Entities

| Entity | Key Fields | Relationships | Notes |
| --- | --- | --- | --- |
| users | id, email, tier, stripe_customer_id, created_at | has_many tasks, api_keys, agents | PII — encrypted at rest |
| tasks | id, user_id, status, task_text, subspace, final_output, total_tokens, cost_usd, created_at, completed_at | belongs_to user, has_many invocations | task_text encrypted at rest |
| invocations | id, task_id, agent_name, prompt, output, tokens_used, confidence, duration_ms, step_number | belongs_to task | prompt and output encrypted |
| orchestrator_decisions | id, task_id, step, candidates, scores, selected, rationale | belongs_to task | JSON fields for candidates and scores |
| interaction_edges | id, task_id, from_agent, to_agent, weight, step_created | belongs_to task | Materialized for graph query performance |
| api_keys | id, user_id, key_hash, name, last_used_at, rate_limit_tier, revoked_at | belongs_to user | key_hash only — plaintext never stored |
| custom_agents | id, user_id, org_id, name, system_prompt, tools, reasoning_pattern, cost_weight, version | belongs_to user/org | system_prompt encrypted |
| rl_episodes | id, task_id, reward, token_cost, accuracy_signal, topology_snapshot, policy_version | belongs_to task | Training data for orchestrator RL |
| usage_records | id, user_id, period_start, period_end, tokens_consumed, tasks_run, cost_usd | belongs_to user | Pre-aggregated for billing performance |

## 11.2 Data Retention Policy

| Data Type | Retention Period | Deletion Method |
| --- | --- | --- |
| Task inputs and outputs | 90 days (configurable to 30 days in settings) | Hard delete from DB + S3 |
| Agent invocation traces | 90 days | Hard delete |
| RL episode data (anonymized) | 2 years (anonymized after 90 days) | User_id removed at 90 days, kept for training |
| Usage/billing records | 7 years (tax/legal requirement) | Anonymized after user deletion, retained for compliance |
| API key hashes | Deleted immediately on revocation | Hard delete |
| Crash/error logs | 30 days | Auto-purge |

SECTION 12 — SECURITY & COMPLIANCE

# 12. Security & Compliance

## 12.1 Security Architecture

- Zero-trust network: no service trusts any other service without authentication. All inter-service communication uses mTLS.

- Agent sandboxing: Python and Browser agents run with gVisor runtime. Network egress blocked except to allow-listed APIs. No filesystem write access outside /tmp. 512MB RAM hard limit. 30-second execution timeout.

- Prompt injection hardening: user-provided task content is placed in a clearly delimited section of agent prompts, separate from system instructions. Input sanitized to remove known prompt injection patterns.

- API key security: keys generated with cryptographically secure random (256-bit). Stored as bcrypt hash (cost factor 12). Displayed only once at creation. Never appear in logs.

## 12.2 Compliance Targets

| Standard | Status | Timeline |
| --- | --- | --- |
| GDPR (EU) | Compliant at launch | Data residency in EU on request (Phase 2) |
| CCPA (California) | Compliant at launch | Data deletion, opt-out mechanisms in place |
| SOC 2 Type I | Begin audit Q3 2026 | Certification target: Q4 2026 |
| SOC 2 Type II | Begin Q1 2027 | Certification target: Q4 2027 |
| HIPAA | Not in scope | Healthcare use cases deferred to enterprise tier evaluation |

## 12.3 Incident Response

- Security incidents classified as P0 (data breach), P1 (service compromise), P2 (configuration drift).

- P0: 24/7 on-call pager alert, CEO notified within 30 minutes, affected users notified within 72 hours (GDPR requirement).

- Bug bounty program (Hacker One) launched at MVP. Critical severity: $5,000. High: $1,500. Medium: $500.

SECTION 13 — ORCHESTRATION ENGINE & RL DESIGN

# 13. Orchestration Engine & RL Design

## 13.1 Puppeteer Policy Model

The orchestrator is a policy function π(a_t | S_t, τ) that selects the next agent given the current system state and task description. Implementation:

- Input: S_t (concatenation of all prior agent outputs, embeddings), τ (task description embedding), available agent list.

- Architecture: Transformer encoder (4-layer, 512-hidden) producing a probability distribution over agents. Pre-trained on 10,000 episode dataset from paper experiments. Fine-tuned continuously with online RL.

- Output: probability distribution over {Agent_1, ..., Agent_N, Terminator}. Argmax used for inference. Softmax temperature tunable for exploration during training.

## 13.2 Reward Function

R_t = r - λ · C_t Where: r = solution quality score (0–1). Computed from: CriticAgent agreement, user feedback (thumbs up/down), ground truth match when available. C_t = cumulative cost at step t (normalized token count relative to task complexity estimate). λ = cost sensitivity factor. Default: 0.3. Tunable per deployment environment.

## 13.3 Training Pipeline

- Episodes collected asynchronously during production inference. Stored in rl_episodes table.

- Training batch: 256 episodes per gradient update. Updated every 4 hours during business hours, every 12 hours overnight.

- Training compute: 2× A10G GPU instance (AWS g5.2xlarge) reserved for RL training. Separated from inference infrastructure.

- Policy checkpoint saved every 100 gradient updates. Canary deployment: new policy serves 5% of traffic for 24 hours before full rollout.

- Rollback criterion: if new policy increases task cost > 10% or decreases accuracy > 3% on held-out eval set, auto-rollback.

## 13.4 Structural Evolution Properties

| Property | Definition | How Measured | Expected Value (Evolved) |
| --- | --- | --- | --- |
| Compaction | Graph density = edges / (N*(N-1)) | Computed from interaction_edges per task | > 0.4 (vs < 0.1 initial) |
| Cyclicality | Fraction of tasks with detected feedback loops | DFS cycle detection on interaction graph | > 60% of complex tasks |
| Agent diversity | Shannon entropy of agent selection distribution | Computed from orchestrator_decisions | Increases then stabilizes |
| Termination efficiency | Steps taken / min steps required (lower = better) | Estimated from task complexity classifier | < 1.5 in evolved system |

SECTION 14 — PRICING & MONETIZATION

# 14. Pricing & Monetization

## 14.1 Pricing Tiers

| Feature | Free | Pro ($29/mo) | Teams ($99/mo/user) | Research (Free) |
| --- | --- | --- | --- | --- |
| Tasks per day | 5 | 200 | 2,000 (org total) | 100 |
| Token budget per task | 5,000 | 50,000 | 100,000 | 50,000 |
| Model subspace | Mimas only | Mimas + Titan | Mimas + Titan | Mimas + Titan |
| Orchestration graph | Final snapshot | Live + replay | Live + replay | Live + replay + export |
| Transparency panel | Basic | Full | Full | Full + raw logs |
| API access | None | Pro API (200/day) | Teams API (2,000/day) | Research API (100/day) |
| Custom agents | None | None | Unlimited | 3 (for experiments) |
| Task history | 7 days | 90 days | 1 year | 2 years |
| Log export | None | JSON export | JSON + CSV export | Full interaction logs |
| Support | Community forum | Email (48h SLA) | Email (24h) + Slack | Community forum |

## 14.2 Unit Economics

| Metric | Estimate | Assumption |
| --- | --- | --- |
| Avg token cost per task (Mimas) | $0.012 | 8,000 tokens avg × $0.0015/1k (Llama via Groq) |
| Avg token cost per task (Titan) | $0.18 | 8,000 tokens avg × $0.0225/1k (GPT-4o) |
| Pro tier gross margin | ~65% | User pays ~$0.145/task avg. Cost ~$0.05. Includes infra overhead. |
| Teams tier gross margin | ~72% | Volume commitment, enterprise pricing on LLM APIs |
| Free tier cost per user/month | $0.72 | 5 tasks/day × 30 days × $0.0048/task avg |
| CAC target (developer) | < $120 | Self-serve acquisition. 3-month payback at $29/mo gross margin. |
| LTV target (Pro) | > $580 | 20-month avg retention × $29/mo × 65% gross margin |

## 14.3 Revenue Projections

| Month | Free Users | Pro Users | Teams Seats | MRR |
| --- | --- | --- | --- | --- |
| Month 3 (MVP stable) | 2,000 | 160 | 20 | $5,640 |
| Month 6 | 8,000 | 640 | 120 | $30,760 |
| Month 12 | 25,000 | 2,000 | 500 | $99,500 |
| Month 18 | 60,000 | 5,000 | 2,000 | $344,000 |
| Month 24 | 150,000 | 12,000 | 5,000 | $844,000 |

SECTION 15 — GO-TO-MARKET STRATEGY

# 15. Go-To-Market Strategy

## 15.1 Launch Strategy — Phase 1 (Weeks 1–8)

### Week 1–2: Research community seeding

- Email the Puppeteer paper authors directly. Offer free Research tier access and a co-publication opportunity.

- Submit to papers-with-code.com. Create a demo notebook reproducing paper results using the platform.

- Post on r/MachineLearning, Hacker News (Show HN), AI Twitter with: paper link + live demo + benchmark comparison GIF.

### Week 3–4: Developer waitlist

- Launch API waitlist landing page. Collect emails with a 'What will you build?' form. Target: 500 signups in 2 weeks.

- Publish technical blog post: 'How we built a RL-driven multi-agent orchestrator and why static pipelines are dead.'

- GitHub repo: open-source the agent interface contract and Python/Node SDKs. API server stays closed-source.

### Week 5–8: Full public launch

- ProductHunt launch. Coordinate with PH hunters for front-page placement. Target: Top 5 of the day.

- Demo video: 90-second screen recording of Puppeteer solving a hard task that ChatGPT fails. Post across all channels.

- Press outreach to: TechCrunch, The Gradient, Towards Data Science, AI newsletter writers.

## 15.2 Acquisition Channels

| Channel | Target Persona | Tactic | Expected CAC |
| --- | --- | --- | --- |
| Twitter/X AI community | Researchers + Developers | Technical threads, benchmark comparisons, paper discussions | $0 organic |
| Hacker News | Developers | Show HN at launch, technical blog posts | $0 organic |
| arXiv / papers-with-code | Researchers | Paper citation, demo notebooks, academic collaborations | $0 organic |
| GitHub | Developers | Open-source SDKs, agent templates, example integrations | $0 organic |
| ProductHunt | All | Launch campaign, upvotes, featured placement | $15–40 via PH ads |
| Google Ads (SEO + SEM) | Developers searching LangChain alternatives | Keyword targeting: 'multi-agent AI', 'AutoGPT alternative' | $80–150 |
| LinkedIn | Business users + Enterprise | Thought leadership posts, targeted ads to AI-adjacent roles | $200–400 |

## 15.3 Retention Tactics

- Weekly 'task digest' email: shows users what they accomplished with Puppeteer that week. Personalized.

- Progress notifications: 'Your orchestrator has improved! Tasks this week are 12% more accurate than last week.' (real RL metrics)

- Community Discord: developer channel for API users, research channel for academics, use case showcase channel.

- Template library expansion: add 2 new task templates per week based on most-common user submissions.

SECTION 16 — ROADMAP & MILESTONES

# 16. Roadmap & Milestones

| Milestone | Target Date | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| M1 — Foundation | Week 2 | Repo setup, CI/CD pipeline, Kubernetes cluster, PostgreSQL schema, auth service | Engineers can deploy to staging in 1 command |
| M2 — Core agents live | Week 4 | Planner, Critic, Python, Web, Concluder agents containerized and tested | Each agent produces expected output on 10 canonical test inputs |
| M3 — Orchestrator deployed | Week 5 | Pre-trained Puppeteer policy model running inference. Agent selection working end-to-end. | Full task run completes with correct agent sequencing |
| M4 — Playground UI | Week 6 | Frontend: task input, agent feed, output panel, basic graph view | Non-technical user completes a task without reading docs |
| M5 — Beta launch | Week 7 | Full transparency panel, streaming SSE, Free + Pro billing, email auth | 10 external users complete tasks. Zero critical bugs. |
| M6 — Public MVP | Week 8 | Google/GitHub OAuth, task history, export, template library, monitoring live | ProductHunt launch. 500 signups in week 1. |
| M7 — API + SDKs | Week 12 | REST API stable, Python + Node SDKs, API key management, usage dashboard | Developer integrates API in < 30 minutes using quickstart docs |
| M8 — Full agent library | Week 14 | All 11 agents live, ArxivAgent, DataAgent, WolframAgent, BrowserAgent | Agents pass functional tests for all tool integrations |
| M9 — Custom agents | Week 17 | Custom Agent Builder live for Teams tier users | A user creates a custom agent in < 10 minutes with zero help |
| M10 — Research tools | Week 20 | Topology replay, cross-episode evolution viz, JSON log export, Benchmarking Mode | Researcher reproduces paper results within 5% |
| M11 — Enterprise | Week 28 | SSO, on-premise deployment option, fine-tuned orchestrator per customer | First enterprise customer signed |
| M12 — Marketplace | Week 36 | Community agent marketplace: publish, rate, use custom agents | 100 community agents published |

SECTION 17 — RISKS & MITIGATIONS

# 17. Risks & Mitigations

| Risk | Severity | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| LLM API cost spiral | HIGH | HIGH | Unsustainable unit economics before revenue | Per-task token budgets enforced hard. Mimas default for free tier. RL explicitly penalizes cost. Weekly cost review with alerts. |
| Agent sandbox escape | CRITICAL | LOW | Data breach, regulatory liability | gVisor runtime. No network by default. Regular penetration testing. Bug bounty program. 24/7 security monitoring. |
| LLM API downtime (OpenAI/Anthropic) | HIGH | MEDIUM | Full service unavailability | Multi-provider routing: if OpenAI down, route to Anthropic; fallback to local Ollama. User communication via status page. |
| Hallucination / bad output on high-stakes task | HIGH | HIGH | User harm, trust damage, viral bad press | Confidence scores on all outputs. Transparency panel. No vertical claiming. TOS prohibits use for medical/legal/financial decisions. |
| Orchestrator policy divergence (RL goes wrong) | MEDIUM | MEDIUM | Accuracy regresses, costs spike | Canary deployment: new policy on 5% traffic. Auto-rollback if eval metrics degrade. Human review of policy updates. |
| Competitor (OpenAI, Anthropic) ships similar product | HIGH | MEDIUM | Market commoditization | Research credibility as moat. RL-evolved topologies as differentiator. Open-source agent interface to build ecosystem lock-in. |
| Abuse / jailbreak attempts | HIGH | HIGH | API misuse, reputational damage | Input filtering on all task submissions. Rate limits. Account suspension for policy violations. Content moderation queue. |
| Scaling cost at growth | MEDIUM | MEDIUM | Infra costs exceed revenue at rapid growth | Kubernetes auto-scaling with cost guardrails. Spot instances for agent workers. Reserved compute at 6-month mark. |
| Key person dependency | MEDIUM | LOW | Loss of orchestrator expertise | Document all RL design decisions. Cross-train 2 engineers on orchestration stack. External advisor from research lab. |
| Regulatory (EU AI Act) | MEDIUM | MEDIUM | Compliance requirements for high-risk AI use | EU AI Act compliance review Q4 2026. Transparency features (agent traces) already position us well. Legal counsel retained. |

SECTION 18 — SUCCESS METRICS & KPIS

# 18. Success Metrics & KPIs

## 18.1 North Star Metric

Weekly tasks completed successfully by active users. Target: 10,000 tasks/week by Month 6. This metric captures both user retention and the core product value.

## 18.2 Product Metrics Dashboard

| Category | Metric | Target (M3) | Target (M6) | Target (M12) |
| --- | --- | --- | --- | --- |
| Acquisition | Monthly signups | 500 | 3,000 | 12,000 |
| Acquisition | Free → Pro conversion | > 6% | > 8% | > 10% |
| Activation | Users completing first task | > 60% | > 70% | > 75% |
| Retention | Week-2 retention (users who run a task in week 2) | > 30% | > 40% | > 50% |
| Retention | Monthly active users / total signups | > 20% | > 30% | > 35% |
| Revenue | MRR | $5,000 | $30,000 | $100,000 |
| Revenue | Churn rate (Pro tier) | < 8%/mo | < 6%/mo | < 5%/mo |
| Engagement | Tasks per active user per week | > 4 | > 6 | > 8 |
| NPS | Net Promoter Score | > 30 | > 40 | > 50 |

## 18.3 Technical Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Time to first token (p95) | < 2s | Backend instrumentation → Datadog |
| Task success rate | > 95% | DB query on tasks where status=complete |
| Accuracy improvement over base LLM | > +15% on internal eval set | Benchmarking Mode comparison data |
| Token reduction via RL (vs naive orchestration) | > 20% | RL training logs: cost metric over episodes |
| API uptime | > 99.9% | External uptime monitoring (Better Uptime) |
| Graph render time (100-node graph) | < 100ms | Browser performance marks |
| Orchestrator decision latency (per step) | < 800ms (p95) | Orchestration engine timing logs |
| Agent sandbox escape incidents | 0 | Security monitoring + audit log |

## 18.4 Research Metrics (Researcher Persona)

- Number of published papers citing the platform: target 3 by end of Year 1.

- Benchmark reproduction accuracy: users should reproduce GSM-Hard result within ±5% of paper figures.

- Log exports per month: target 50 exports/month by Month 6 (signals active research use).

SECTION 19 — DEPENDENCIES & ASSUMPTIONS

# 19. Dependencies & Assumptions

## 19.1 External Dependencies

| Dependency | Type | Risk Level | Contingency |
| --- | --- | --- | --- |
| OpenAI API (GPT-4o) | LLM backend | HIGH — single provider | Route to Anthropic Claude; fallback to local Llama via Ollama |
| Anthropic API (Claude Opus/Haiku) | LLM backend | HIGH — single provider | Route to OpenAI; fallback to Groq (Llama) |
| Bing Search API | Tool for BingAgent | MEDIUM | Fall back to SerpAPI or Tavily for web search |
| arXiv API | Tool for ArxivAgent | LOW — stable academic API | Scrape arXiv directly as fallback |
| AWS (EKS, RDS, S3) | Infrastructure | HIGH — cloud concentration risk | Infrastructure-as-code designed for multi-cloud. Terraform modules ready for GCP migration. |
| Stripe | Billing | MEDIUM | Pre-configured fallback to Paddle for EU billing |
| Cloudflare | DNS, CDN, DDoS | LOW | Route53 as DNS fallback |

## 19.2 Key Assumptions

- LLM API pricing remains within 2× of current rates during Year 1. A 5× price increase would require pricing model review.

- The Puppeteer paper's RL approach generalizes beyond academic benchmarks to real-world business tasks. Validated by internal testing but not yet at production scale.

- Users will accept 30–120 second task completion times for complex queries in exchange for significantly better quality. Validated by beta user feedback.

- The research community will drive organic top-of-funnel traffic. This assumes continued interest in multi-agent AI research (currently trending upward).

- gVisor provides sufficient sandboxing security for production deployment. Assumption validated by reference to Google Cloud Run's use of gVisor at scale.

SECTION 20 — OPEN QUESTIONS & FUTURE WORK

# 20. Open Questions & Future Work

## 20.1 Open Questions

| Question | Owner | Decision Deadline | Options |
| --- | --- | --- | --- |
| Should the orchestrator policy be open-sourced? | CEO + CTO | Week 2 | Open source = community credibility + researcher trust. Closed = competitive moat. Likely: open agent interface, closed orchestrator weights. |
| Which LLM backend to default in Titan subspace? | Lead Engineer | Week 3 | GPT-4o (most capable), Claude Opus (best reasoning), Gemini 1.5 Pro (long context). Benchmark on internal eval set first. |
| How to handle tasks requiring persistent memory (multi-session)? | Product | Month 3 | In-scope for Phase 2? Or out of scope permanently? Requires vector DB integration and significant UX design. |
| Data residency for EU customers? | Legal + Eng | Month 4 | EU data residency requires AWS eu-west-1 deployment. Cost vs regulatory benefit. Required for enterprise sales in EU. |
| Should we train our own small orchestrator model? | Research + Eng | Month 6 | Current: use a general LLM for orchestrator policy. Alternative: fine-tune a small (7B) model specifically for agent selection. Better latency, lower cost, less capable. |

## 20.2 Future Work (Post-Phase 3)

- Multi-modal agents: Vision agent for image analysis, Audio agent for transcription and analysis. Orchestrator extended to handle multi-modal state.

- Collaborative multi-user tasks: two users working on the same task simultaneously, with shared agent workspace. Requires real-time collaboration infrastructure (CRDTs).

- Autonomous agent mode: tasks that run continuously over hours or days (e.g., 'monitor this market and alert me when X happens'). Requires persistent agent state and scheduling infrastructure.

- Federated agent marketplace: third parties publish, monetize, and version their own agents. Revenue share model. Requires marketplace trust/safety review process.

- Domain-specific orchestrator fine-tuning: customers in legal, finance, healthcare get an orchestrator policy trained on their domain's task types. Dramatically better performance but requires significant customer data.

- Academic partnerships: formal collaborations with research labs to publish results from the platform, fund continued research, and build a pipeline of research-to-product improvements.

────────────────────────────────────────────────────

END OF DOCUMENT

Puppeteer PRD v1.0 — Confidential — April 2026